Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story Points)

| Field | Details |
| --- | --- |
| Team Lead | Govindu Kavya Sri |
| Team Members | Eswari Gayatri Budumuru, Kiladi Kalavathi, Adaka Mounika, Panditi Jyostna |
| Domain | Retail / Cosmetics Analytics |
| Tools Used | Python, Microsoft Excel, Tableau Public |
| Dataset | Cosmetics product dataset — 1,472 records, 11 attributes |
| Published Dashboard | public.tableau.com/app/profile/govindu.kavya.sri/viz/cosmeticproject_17872016666220/Dashboard1 |

# Project Context

The cosmetics industry is one of the fastest-growing and highly competitive sectors, driven by changing consumer preferences, diverse skin types, brand innovation, and evolving pricing strategies. With increasing demand for personalized beauty products, companies rely on data-driven insights to understand market trends, consumer behavior, and product performance.

This project, “Cosmetic Insights: Navigating Cosmetics Trends and Consumer Behavior with Tableau,” focuses on analyzing a cosmetics dataset to uncover meaningful patterns and actionable insights. The dataset includes key attributes such as brand, product category, price, rank, and skin type suitability (Dry, Oily, Combination, Normal, and Sensitive).

This project is designed to help businesses and analysts understand cosmetics market trends and consumer preferences. By analyzing brand performance, pricing patterns, product distribution, and skin-type coverage, the dashboard enables stakeholders to identify high-performing products, target specific customer segments, and optimize marketing and product strategies.

## Scenario 1: Monitoring Consumer Preferences

In a real-time scenario, imagine receiving an alert indicating a concerning trend in consumer preferences, such as a significant decline in interest in certain cosmetic products or ingredients. Using the Cosmetic Insights data, we can promptly assess the extent and potential impact of this trend, identify contributing factors, and deploy immediate interventions to adapt product offerings and marketing strategies. Whether it's through targeted promotional campaigns, adjustments in product formulations, or personalized recommendations, real-time analysis enables agile decision-making and proactive measures to meet evolving consumer needs.

## Scenario 2: Addressing Product Concerns

In the event of identifying widespread product concerns, such as negative reviews or safety issues associated with specific cosmetic items, real-time access to Cosmetic Insights data enables swift response and management. Cosmetic companies and regulatory bodies can utilize the dataset to gather crucial information about the concerns, including their prevalence, potential impacts on consumer trust, and affected product demographics. By leveraging real-time analytics, they can implement quality control measures, recall products if necessary, and communicate transparently with consumers to address their concerns and maintain brand integrity.

## Scenario 3: Predictive Analysis and Product Innovation

Leveraging predictive analytics capabilities, Cosmetic Insights empowers companies to anticipate and respond to emerging trends and consumer preferences in the beauty industry. By analyzing historical data and identifying predictive indicators, companies can proactively innovate new products, adjust existing formulations, and tailor marketing strategies to meet evolving consumer demands. Real-time monitoring of market trends, consumer feedback, and competitor activities enables timely interventions, product innovation, and strategic decision-making to stay ahead in a competitive market landscape.

# Product Backlog & Sprint Schedule

The tasks below were carried out by the project team across three sprints, coordinated by the team lead, and organized around the eight epics tracked on the SkillWallet platform (8 epics, 14 stories/tasks, 8 subtasks).

| Epic | Task | Points | Priority | Sprint |
| --- | --- | --- | --- | --- |
| Data Collection | Source and load the cosmetics dataset (1,472 rows) | 2 | High | Sprint 1 |
| Data Collection | Inspect structure, nulls, and duplicates | 1 | High | Sprint 1 |
| Data Preparation | Clean brand casing, ingredient placeholders, zero-ranks using Python Pandas | 3 | High | Sprint 1 |
| Data Preparation | Reformat and export cleaned Excel file; connect to Tableau | 2 | High | Sprint 1 |
| Data Visualization | Build Avg Price by Category and Price vs Rating charts | 3 | High | Sprint 2 |
| Data Visualization | Build Top Brands by Category chart (Top 10, sorted) | 2 | High | Sprint 2 |
| Data Visualization | Pivot skin-type columns; build Skin Type Coverage heatmap | 3 | Medium | Sprint 2 |
| Dashboard | Assemble all four charts into a single dashboard | 3 | High | Sprint 2 |
| Dashboard | Add cross-chart filter actions and searchable Brand filter | 3 | High | Sprint 2 |
| Story | Draft narrative structure connecting dashboard views to consumer, retailer, and analyst scenarios | 2 | Medium | Sprint 3 |
| Performance Testing | Test all filters for responsiveness; document load time and data volume | 2 | Medium | Sprint 3 |
| Web Integration | Publish workbook to Tableau Public; verify URL access | 2 | High | Sprint 3 |
| Documentation | Complete all phase documentation deliverables and final report | 5 | High | Sprint 3 |
| Documentation | Capture dashboard screenshots and prepare demo walkthrough | 3 | High | Sprint 3 |

## Velocity

Sprint 1 = 8 points | Sprint 2 = 14 points | Sprint 3 = 14 points | Total = 36 story points. Sprint 2 carried the heaviest per-task load because it covered both chart-building and dashboard assembly — the most integration-heavy deliverables — while Sprint 3's task count reflects the breadth of publishing, testing, and documentation work needed to close out the project.